# Urban-Hut Delivery Backlog Pack

Prepared: April 15, 2026

# Purpose

This document converts the product gap analysis into:

a Jira-style epic/story backlog with priorities and acceptance criteria

a phased MVP / Phase 2 / Phase 3 implementation plan

a technical architecture checklist for the top 10 stories

____________________________________________________________

# Priority Scale

`P0`: Critical to product credibility or conversion

`P1`: Important for retention, operating quality, or trust

`P2`: Differentiators and growth features

____________________________________________________________

# Jira-Style Epic and Story Backlog

# Epic EH-01: Listing Owner Funnel Management

## Goal

Give hosts the tools to manage listings after publishing, including demand review, decisioning, and listing quality controls.

## Stories

### `UH-101` My Listings Dashboard

`Epic`: EH-01

`Priority`: P0

`Story`: As a host, I want a My Listings dashboard so that I can manage all my active, paused, draft, and closed listings from one place.

Acceptance Criteria:

The user can access a `My Listings` screen from the app.

Listings are grouped or filterable by status: `draft`, `active`, `paused`, `closed`.

Each listing card shows title, rent, city, occupancy, view count, and interest count.

Tapping a listing opens a host management view instead of the public seeker view.

Empty states exist for each status bucket.

### `UH-102` Listing Interest Inbox

`Epic`: EH-01

`Priority`: P0

`Story`: As a host, I want to see incoming interests for each listing so that I can review potential roommates without leaving the app.

Acceptance Criteria:

Each listing has an `Incoming Interests` section.

The section shows interested user summary, trust score, compatibility score, and timestamp.

The host can filter by `new`, `shortlisted`, `accepted`, `rejected`, and `archived`.

The host can open an applicant detail view for each interest.

Interest counts update after host actions without app restart.

### `UH-103` Host Decision Workflow

`Epic`: EH-01

`Priority`: P0

`Story`: As a host, I want to accept, reject, shortlist, or archive incoming interest so that I can manage my roommate pipeline.

Acceptance Criteria:

Hosts can perform `shortlist`, `accept`, `reject`, and `archive` actions on an interest.

Each action updates the interest status in the backend.

Accepted interests transition into a `mutual` or next-step-ready state.

Rejected interests are hidden from the default active queue.

A confirmation prompt appears for destructive actions.

### `UH-104` Listing Performance Insights

`Epic`: EH-01

`Priority`: P1

`Story`: As a host, I want listing performance metrics so that I can improve my listing quality and response rate.

Acceptance Criteria:

The host can view listing view count, interest count, shortlist count, and accept count.

The host can view a simple conversion funnel from views to interest to accepted.

Metrics are shown per listing.

Metrics respect listing ownership and are not visible to non-host users.

### `UH-105` Listing Edit and Control Panel

`Epic`: EH-01

`Priority`: P0

`Story`: As a host, I want to edit listing details and control listing availability so that my published supply remains accurate.

Acceptance Criteria:

Hosts can edit listing content after posting.

Hosts can pause or close a listing.

Hosts can update occupancy, available spots, rules, and lease details.

Hosts cannot edit listings they do not own.

Public seekers do not see paused or closed listings in search results.

____________________________________________________________

# Epic EH-02: Seeker Discovery and Evaluation

## Goal

Help seekers evaluate both the home and the people before expressing interest.

## Stories

### `UH-201` Advanced Listing Filters

`Epic`: EH-02

`Priority`: P0

`Story`: As a seeker, I want richer filters so that I can narrow the listings to realistic options quickly.

Acceptance Criteria:

Search supports filters for price range, room type, property type, availability date, utilities included, and minimum trust band.

Applied filters are visible in the UI.

Filters can be cleared individually or all at once.

Filter state persists while navigating between search and listing details.

### `UH-202` Functional Map Search

`Epic`: EH-02

`Priority`: P1

`Story`: As a seeker, I want a map view so that I can evaluate commute and neighborhood tradeoffs visually.

Acceptance Criteria:

Search results can be viewed on a map.

Listings with coordinates render as pins.

Tapping a pin opens a listing preview.

The map and list views share the same filter state.

### `UH-203` Roommate Summary on Listing Detail

`Epic`: EH-02

`Priority`: P0

`Story`: As a seeker, I want anonymized roommate summaries on a listing so that I can assess social fit before expressing interest.

Acceptance Criteria:

Listing detail shows household size, average trust score, and high-level roommate breakdown.

Listing detail shows anonymized occupant cards such as `Roommate A`, `Roommate B`.

Each occupant summary shows trust band, lifestyle snapshot, and move-in/tenure signal if available.

No personally sensitive data is exposed without a mutual match.

### `UH-204` Listing Save and Compare

`Epic`: EH-02

`Priority`: P1

`Story`: As a seeker, I want to save and compare listings so that I can make a better housing decision.

Acceptance Criteria:

A seeker can save or unsave a listing.

Saved listings are accessible from a dedicated screen.

A seeker can compare at least two saved listings on rent, transit, occupancy, trust summary, and amenities.

### `UH-205` Saved Search Alerts

`Epic`: EH-02

`Priority`: P1

`Story`: As a seeker, I want saved search alerts so that I know when a matching listing becomes available.

Acceptance Criteria:

A seeker can save a search with filters.

The user can enable or disable alert notifications for a saved search.

New matching listings generate a notification event.

____________________________________________________________

# Epic EH-03: Matching and Communication Lifecycle

## Goal

Move users from passive interest to active conversation and coordinated next steps.

## Stories

### `UH-301` Received Interests Inbox

`Epic`: EH-03

`Priority`: P0

`Story`: As a user, I want a received-interests inbox so that I can act on people who are interested in me or my listings.

Acceptance Criteria:

The inbox shows listing-based interest and direct user-to-user interest.

Interest cards show source context, trust, compatibility, and status.

The user can open an interest detail view from the inbox.

### `UH-302` Mutual Match State Machine

`Epic`: EH-03

`Priority`: P0

`Story`: As a user, I want relationship states such as interested, shortlisted, mutual, touring, approved, and closed so that each lead has a clear lifecycle.

Acceptance Criteria:

Statuses are represented consistently in API and mobile UI.

Valid transitions are enforced server-side.

Invalid transitions return a clear API error.

### `UH-303` In-App Chat for Mutual Matches

`Epic`: EH-03

`Priority`: P1

`Story`: As a matched user, I want secure in-app chat so that I can coordinate safely before sharing personal contact information.

Acceptance Criteria:

Only mutual matches can access chat.

Each chat is scoped to a match or listing context.

Users can send and receive text messages.

Basic unread indicators are available.

### `UH-304` Tour and Call Scheduling

`Epic`: EH-03

`Priority`: P1

`Story`: As a matched user, I want to schedule tours or calls so that I can move toward a decision.

Acceptance Criteria:

A user can propose time slots.

The other user can accept, reject, or request a different time.

Confirmed appointments are visible in both users' views.

____________________________________________________________

# Epic EH-04: Trust, Verification, and Safety

## Goal

Make trust persistent, explainable, and operationally useful.

## Stories

### `UH-401` Persistent Verification State

`Epic`: EH-04

`Priority`: P0

`Story`: As a user, I want completed verification actions to persist on my profile and trust score so that verification is meaningful.

Acceptance Criteria:

Email verification updates a persistent backend field.

Verification status is returned in the user profile response.

Trust score reflects completed verification events.

Verified state remains after logout/login.

### `UH-402` Phone OTP Verification

`Epic`: EH-04

`Priority`: P1

`Story`: As a user, I want phone verification by OTP so that I can prove account authenticity.

Acceptance Criteria:

Users can request an OTP to their phone number.

Users can submit the OTP for verification.

Failed attempts are rate-limited.

Successful verification updates verification state and trust events.

### `UH-403` ID Verification Workflow

`Epic`: EH-04

`Priority`: P1

`Story`: As a user, I want ID verification so that I can increase trust with future roommates and hosts.

Acceptance Criteria:

Users can upload identity verification assets.

Verification submissions store status as `pending`, `approved`, or `rejected`.

Users can see verification status in the app.

Trust score is updated only after approval.

### `UH-404` Lease / Rental History Verification

`Epic`: EH-04

`Priority`: P1

`Story`: As a user, I want to verify my lease or rental history so that my housing reliability is more credible.

Acceptance Criteria:

Users can upload a lease or proof of tenancy.

The system stores review status and document metadata.

The UI surfaces whether rental-history verification is pending or approved.

### `UH-405` Trust Score Transparency

`Epic`: EH-04

`Priority`: P1

`Story`: As a user, I want to understand why my trust score changed so that the system feels fair and actionable.

Acceptance Criteria:

Users can see recent trust events.

Users can see the contribution of each trust pillar.

Users can see trend direction and a short explanation of recent movement.

____________________________________________________________

# Epic EH-05: Household Finance Depth

## Goal

Turn the basic split flow into a reliable shared-house finance tool.

## Stories

### `UH-501` Recurring Expenses

`Epic`: EH-05

`Priority`: P1

`Story`: As a household member, I want recurring bills so that I do not recreate the same monthly expenses each cycle.

Acceptance Criteria:

A user can mark an expense as recurring.

The user can select recurrence cadence.

Future instances are generated automatically or queued for approval.

### `UH-502` Receipt Upload and Attachments

`Epic`: EH-05

`Priority`: P1

`Story`: As a household member, I want to attach receipts so that expenses are transparent and auditable.

Acceptance Criteria:

A user can attach one or more receipt files to an expense.

Receipt previews are visible in expense detail.

Receipt metadata is retained after refresh.

### `UH-503` Expense Search, History, and Settlements Ledger

`Epic`: EH-05

`Priority`: P1

`Story`: As a household member, I want searchable expense history and settlement records so that I can resolve disputes and audit household spending.

Acceptance Criteria:

A user can search expenses by description, category, payer, and date range.

A settlement ledger is visible for completed settlements.

Expense history paginates reliably.

____________________________________________________________

# Epic EH-06: Household Chore Operations

## Goal

Add accountability, exports, and fairness diagnostics to the chore system.

## Stories

### `UH-601` Chore Completion Log

`Epic`: EH-06

`Priority`: P1

`Story`: As a household member, I want a chore completion log so that household work is visible over time.

Acceptance Criteria:

Completed chores are stored as historical records.

Users can view completed vs missed chores by week.

Admins can review household-level logs.

### `UH-602` Chore Reminder Notifications

`Epic`: EH-06

`Priority`: P1

`Story`: As a household admin, I want reminders for pending chores so that schedule adherence improves without manual follow-up.

Acceptance Criteria:

Reminder events can be scheduled for assigned chores.

Assigned users receive push or email reminders.

Reminders do not fire for already completed chores.

### `UH-603` Chore Calendar Export

`Epic`: EH-06

`Priority`: P1

`Story`: As a household admin, I want calendar exports so that roommates can view chores in their personal calendars.

Acceptance Criteria:

Users can export household or per-user chore schedules.

Export formats include at least `.ics`.

Export respects the current schedule version.

### `UH-604` Fairness Dashboard

`Epic`: EH-06

`Priority`: P1

`Story`: As a household member, I want fairness and performance dashboards so that schedule quality is transparent.

Acceptance Criteria:

The UI shows current week effort balance.

The UI shows historical completion rates by member.

The UI highlights over-assignment or under-assignment risk.

### `UH-605` Constraint Approval Workflow

`Epic`: EH-06

`Priority`: P2

`Story`: As a household admin, I want sensitive constraints to require approval so that one person cannot quietly bias the schedule.

Acceptance Criteria:

New constraints can be marked pending approval.

Approvers can accept or reject them.

Pending constraints are not used in generation until approved.

____________________________________________________________

# Epic EH-07: Community Utility and Moderation

## Goal

Turn the community feed into a real neighborhood interaction layer.

## Stories

### `UH-701` Community Replies

`Epic`: EH-07

`Priority`: P1

`Story`: As a community member, I want replies and threaded discussion so that posts become useful conversations.

Acceptance Criteria:

Users can reply to posts.

Replies are visible in a post detail view.

Reply counts are shown in feed cards.

### `UH-702` Safe Voting and Moderation

`Epic`: EH-07

`Priority`: P1

`Story`: As a community member, I want protected voting and moderation tools so that the feed remains credible and healthy.

Acceptance Criteria:

Users can upvote a post only once.

Users can report inappropriate content.

Reported content enters a moderation queue.

### `UH-703` Bookmark and Share

`Epic`: EH-07

`Priority`: P2

`Story`: As a community member, I want to bookmark or share useful content so that local knowledge compounds over time.

Acceptance Criteria:

Posts can be bookmarked.

Posts can be shared using native share flows where supported.

____________________________________________________________

# Epic EH-08: Services Marketplace Transactions

## Goal

Convert service discovery into service fulfillment.

## Stories

### `UH-801` Service Booking MVP

`Epic`: EH-08

`Priority`: P1

`Story`: As a user, I want to book a provider for a date and time so that the services section becomes actionable.

Acceptance Criteria:

Users can select a provider, date, and time slot.

The backend stores a booking record with status.

The user can view booking confirmation in the app.

### `UH-802` Reschedule and Cancel Booking

`Epic`: EH-08

`Priority`: P1

`Story`: As a user, I want to reschedule or cancel a booking so that plans remain flexible.

Acceptance Criteria:

Users can reschedule a future booking.

Users can cancel a future booking.

Status history remains auditable.

### `UH-803` Provider Chat and Support Escalation

`Epic`: EH-08

`Priority`: P2

`Story`: As a user, I want in-app coordination with providers and support escalation so that service completion is smoother.

Acceptance Criteria:

Users can message an assigned provider for an active booking.

Users can raise a service issue from the booking detail screen.

____________________________________________________________

# Epic EH-09: Notifications and Lifecycle Automation

## Goal

Make Urban-Hut proactive instead of requiring users to poll the app.

## Stories

### `UH-901` Push and Email Notification Foundation

`Epic`: EH-09

`Priority`: P0

`Story`: As a user, I want push and email notifications for important events so that I do not miss time-sensitive actions.

Acceptance Criteria:

The system can send push notifications and email notifications through configurable providers.

Notification templates exist for interest received, interest accepted, chore reminder, expense due, and booking updates.

Delivery failures are logged.

### `UH-902` Notification Preferences

`Epic`: EH-09

`Priority`: P1

`Story`: As a user, I want notification preferences so that I can control which events reach me and how.

Acceptance Criteria:

Users can enable or disable push and email by category.

Preferences are applied before sending notifications.

____________________________________________________________

# Phased Implementation Plan

# MVP / Phase 1

## Objective

Fix the most visible end-to-end product credibility gaps.

## Included Stories

`UH-101` My Listings Dashboard

`UH-102` Listing Interest Inbox

`UH-103` Host Decision Workflow

`UH-105` Listing Edit and Control Panel

`UH-201` Advanced Listing Filters

`UH-203` Roommate Summary on Listing Detail

`UH-301` Received Interests Inbox

`UH-302` Mutual Match State Machine

`UH-401` Persistent Verification State

`UH-901` Push and Email Notification Foundation

## Phase 1 Deliverables

A host can post a listing and manage responses.

A seeker can evaluate both apartment and household.

Interest states are visible and actionable.

Trust verification is no longer a placeholder.

Core notifications work.

## Suggested Milestones

Data model and API hardening

2. Owner and seeker listing experience

3. Match lifecycle and notifications

4. Verification persistence and trust update

____________________________________________________________

# Phase 2

## Objective

Improve retention and operational quality after the first successful matches and household setups.

## Included Stories

`UH-202` Functional Map Search

`UH-204` Listing Save and Compare

`UH-205` Saved Search Alerts

`UH-303` In-App Chat for Mutual Matches

`UH-304` Tour and Call Scheduling

`UH-402` Phone OTP Verification

`UH-403` ID Verification Workflow

`UH-404` Lease / Rental History Verification

`UH-405` Trust Score Transparency

`UH-501` Recurring Expenses

`UH-502` Receipt Upload and Attachments

`UH-503` Expense Search, History, and Settlements Ledger

`UH-601` Chore Completion Log

`UH-602` Chore Reminder Notifications

`UH-603` Chore Calendar Export

`UH-604` Fairness Dashboard

`UH-701` Community Replies

`UH-702` Safe Voting and Moderation

`UH-801` Service Booking MVP

`UH-802` Reschedule and Cancel Booking

`UH-902` Notification Preferences

## Phase 2 Deliverables

A more complete roommate search and conversion journey

Stronger household finance and chores retention loops

Community interactions with real utility

Service bookings become transactional

____________________________________________________________

# Phase 3

## Objective

Differentiate Urban-Hut with deeper trust, household intelligence, and ecosystem features.

## Included Stories

`UH-104` Listing Performance Insights

`UH-605` Constraint Approval Workflow

`UH-703` Bookmark and Share

`UH-803` Provider Chat and Support Escalation

Additional recommended Phase 3 initiatives:

host conversion analytics and ranking insights

household fit scoring beyond host-to-seeker compatibility

recurring service packages and favorites

neighborhood intelligence and event participation signals

## Phase 3 Deliverables

Better product defensibility

More differentiated trust-aware roommate decisioning

Better operational intelligence for hosts and households

____________________________________________________________

# Technical Architecture Checklist for the Top 10 Stories

The top 10 stories for architecture planning are:

`UH-101`

`UH-102`

`UH-103`

`UH-105`

`UH-201`

`UH-203`

`UH-301`

`UH-302`

`UH-401`

`UH-901`

## `UH-101` My Listings Dashboard

Add `GET /listings/mine` endpoint with pagination and status filters.

Include aggregated counts for views and interests.

Add mobile navigation entry point for hosts.

Define listing status enum consistently in model, schema, and UI.

Ensure index coverage on `host_id` and `status`.

## `UH-102` Listing Interest Inbox

Extend `GET /matching/received` response with seeker summary, listing title, trust score, and compatibility score.

Join listing and user metadata server-side rather than client fan-out.

Add list and detail UI states for inbox views.

Add query invalidation strategy after decisions.

## `UH-103` Host Decision Workflow

Replace free-form status updates with validated state transitions.

Add server-side authorization: only recipient/host can decide.

Add audit timestamps such as `shortlisted_at`, `accepted_at`, `rejected_at`.

Add status transition rules to service layer.

## `UH-105` Listing Edit and Control Panel

Add edit forms for schema fields currently unused in listing creation.

Add pause/close behavior without deleting records.

Ensure search excludes non-active listings.

Version or log significant host edits if analytics is needed later.

## `UH-201` Advanced Listing Filters

Expand mobile filter UI and state handling.

Normalize query parameter mapping between UI and backend.

Add optional filter support for utilities, availability, trust band, occupancy, transit distance if desired.

Ensure backend sorting and pagination remain stable under compound filters.

## `UH-203` Roommate Summary on Listing Detail

Define a listing-occupant summary DTO that excludes sensitive PII.

Decide data source for occupant membership and occupant-to-listing relation.

Add household aggregate trust computation.

Add per-occupant anonymized lifestyle projection fields.

Update listing detail UI to render household composition blocks.

## `UH-301` Received Interests Inbox

Unify direct user interest and listing interest into a common inbox response model.

Add grouping/filtering by type and status.

Ensure pagination support.

Add unread/read metadata if future notification badge support is needed.

## `UH-302` Mutual Match State Machine

Introduce explicit status enum and transition table.

Move transition logic out of raw router mutation into a service layer.

Add tests for valid and invalid state transitions.

Document which events trigger notifications.

## `UH-401` Persistent Verification State

Add persistent user verification fields or a dedicated verification table.

On email verification success, update stored verification state and create a trust event.

Return verification state via `/users/me`.

Align mobile verification UI with backend truth, not placeholder logic.

## `UH-901` Push and Email Notification Foundation

Replace the notification stub with provider integrations behind interfaces.

Store push tokens and email delivery preferences.

Create templated notification event types.

Add retry/error logging strategy.

Trigger notifications from match, listing, chores, expenses, and booking events.

____________________________________________________________

# Implementation Notes

Prefer service-layer orchestration for matching, verification, and notifications instead of placing business rules directly in routers.

Introduce typed response contracts for inbox, listing host views, and roommate summaries to avoid repeated client-side composition.

Keep seeker and host views separate where workflows differ materially.

Treat trust and notifications as platform capabilities used by multiple features, not one-off add-ons.